🎯 OVERALL GOAL

A working Spotify clone that supports:

- User authentication

- Music browsing

- Playlists

- Search

- Favorites

- Audio playback

- Uploading songs (admin)

- Streaming songs

- UI like Spotify (React)

✅ STEP 1 — Start With the Backend (Node.js + Express)

You're building an API, like Spotify’s Web API.
Start simple and build it feature-by-feature.

1️⃣ Create your backend project

mkdir spotify-backend

cd spotify-backend

npm init -y

npm install express mongoose cors jsonwebtoken bcryptjs

2️⃣ Set up folder structure

/src

/routes

/controllers

/models

server.js

MVGklvR7mJBxGIIC

devm2632

mongodb+srv://devm2632:MVGklvR7mJBxGIIC@musicapp.inqrevj.mongodb.net/?appName=MusicApp

⭐ FEATURE 1: User Authentication (Start Here)

Start with the simplest feature — signing up and logging in.

You need:

- /register

- /login

- hashing passwords (bcryptjs)

- generating JWT token (jsonwebtoken)

This gives you real users → necessary for playlists, likes, history.

completed

⭐ FEATURE 2: Song Model + Fetch Songs API

Create a Song model:

Song:

- title

- artist

- album

- duration

- audioUrl (link to audio file)

- coverImage

Add APIs:

- GET /songs → list of all songs

- GET /songs/:id → single song

- GET /songs/search?q=... → search

This allows your frontend to load songs.

⭐ FEATURE 3: Playlists

Add:

- create playlist

- add/remove songs

- get user playlists

APIs:

POST /playlists

POST /playlists/:id/add

DELETE /playlists/:id/remove

GET /playlists/:userId

COMPLETED TILL HERE

⭐ FEATURE 4: Audio Streaming

Option A: host audio files on Cloudinary
Option B: host locally
Option C: stream from backend using read streams

Later you can add things like:

- audio seeking

- playing next/previous

⭐ FEATURE 5: Admin Upload (Optional)

Ability to upload audio files & images → store URLs in database.

🎉 BACKEND DONE

Now let's move to the frontend.

🟩 STEP 2 — Start the React Frontend

Create the app:

npm create vite@latest spotify-client --template react

cd spotify-client

npm install

npm run dev

⭐ FEATURE 1: Login + Signup Pages

Build simple UI:

- two input fields

- send request to backend

- store JWT token in localStorage

⭐ FEATURE 2: Home Page (Display Songs)

Fetch:

const res = await fetch("http://localhost:5000/songs");

const data = await res.json();

Render a grid of songs:

- cover image

- name

- artist

⭐ FEATURE 3: Audio Player

This is the MOST IMPORTANT part of a Spotify clone.

Build components:

- <AudioPlayer />

- <Controls /> (play/pause, next, previous)

- <SeekBar />

- <Volume />

Use:

const audioRef = useRef(new Audio());

Control playback with:

audioRef.current.play()

audioRef.current.pause()

audioRef.current.src = song.audioUrl

Make it fixed at the bottom of the screen like Spotify.

⭐ FEATURE 4: Playlists UI

Pages:

- Your Playlists

- Playlist details page

- Add/remove songs

⭐ FEATURE 5: Search Bar

Call:

GET /songs/search?q=beat

Show results instantly (debounce input).

⭐ FEATURE 6: Like Songs (Your Favorites)

Add a likedSongs array into User model.

Frontend:

- a heart icon

- clicking → sends POST request

⭐ FEATURE 7: Sidebar + Topbar (Spotify UI)

Add navigation:

- Home

- Search

- Library

- Profile

- Install App (optional)

Use TailwindCSS or shadcn/ui to make life easier.

🎁 EXTRA FEATURES (AFTER MVP)

If you want more Spotify-like features:

✔ Recently Played
✔ Queue System
✔ Dark mode
✔ Account Settings
✔ Volume normalization
✔ Streaming optimizations
✔ Lyrics (API or local)
✔ Recommendations (AI or simple logic)

🔥 BEST ORDER TO FOLLOW (Final List)

Backend

- Setup Express + MongoDB

- Auth (register/login)

- Songs API

- Playlists

- Likes

- Search

- Audio streaming

- Admin upload

Frontend

- Login / Signup

- Show songs

- Audio player

- Search

- Playlists

- Liked songs

- Recently played

- Better UI

- Polish animations

Deployment

- Frontend → Vercel

- Backend → Render

- Database → MongoDB Atlas